## Slide 1: Low Income Multi-Family Housing Automation
Ben Seiber, Thomas Pionk, Jheryl Lezama, Jeff Wallace, Daniel Wilmot
Notes: Ben’s slide - Introductions

## Slide 2: Sprint 5 - Contributions
Ben Seiber
  Fabricated logic circuits for Utility control and emergency water shut-off; fabricated and coded final model control aspects geared towards final presentation.
  Began integration between Arduino and Raspberry Pi using serial and I2C.
  Created water emergency control physical model; integrated with electricity and H20 (yikes).
Thomas Pionk
  DHT22 Temperature and Humidity sensor implementation. (two of these)
  Helped fabricate and wire the model for presentations.
Jheryl Lezama
  Documentation: Updated Test Cases, RMM Matrix, State Diagram and Data structures.
  Risk Mitigation: Researched and formulated various risk mitigation plans moving forward with system integration (added to RMM Matrix).
Jeff Wallace
  Documentation: MySQL database structures, entity relation diagram, user scenarios, research.
  Database: Integration with Raspberry Pi, improving tables and schemas.
  Migrated website from Wamp server to Lamp server on Raspberry Pi.
Daniel Wilmot
  Finalized dynamic property homepage. (Ajax, Database, PHP).
  Research: AJAX, PHP, JSON, JQuery for setting up property management.
Group Effort
  Converting the web dev Wamp server to a Lamp server and integrated it with our sensors database.
Notes: Everyone

## Slide 3: Sprint 5 - What we Completed
Emergency/Catastrophic control of physical environment (logical cause and effect).
Completed physical model for final presentation (structure, presentation controls, wiring).
Migration of website to Raspberry Pi via the Wamp to Lamp conversion.
Updated property management screen.
Notes: Jeff

## Slide 4: Utility Electrical & Physical Model
Emergency Water Shut-Off Sensor and Control
Physical Model - Pre-finish
Notes: Ben

## Slide 5: Goals for Sprint 6
Insert the functionality for generating cost-saving analytics.
Final revisions for the website application.
Have final display model at “presentation level” including all sensors installed, mounted and functioning.
Notes: Dan

## Slide 6: Demo
Notes: Danny and Ben demos